# **Sprint Review and Sprint Retrospective ii - Team Atomic Thunder**

* Features implemented
  + Calendar page
  + Home page
  + Dashboard page
  + Upload Syllabus page
  + Navigation bar
  + Log in page
  + Sign Up page
* Issues fixed
* some small debugging
* Implementation review
  + *What went well in the implementation*
    - *the app loads for everyone and we can view all the pages*
    - *we made a lot of progress with implementing many new features*
  + *What problems occurred*
    - *A loop in the signup and login page*
  + *How problems were solved*
    - *Still in development - researching how to navigate to the dashboard page upon successful login*
* Changes made
  + changed banner color to match style guide
* Plans for next sprint *(What will be done for the next sprint)*
* implement logout page
* show assignments on the calendar
* add the new logo
* fix login loop issue
* export calendar functionality
* upload syllabus functionality
* Sprint Retrospective
  + *What went well?*
    - We were able to help each other make up slack with communication between the group
    - Made HUGE progress in this deliverable
    - Everyone is responsible and shows up when expected to
  + *What could be improved?*
    - More time dedicated to debugging and development troubleshooting, maybe some live coding together to work on bigger issues?
  + *What will we commit to improve in the next Sprint?*
    - *What changes will be made to how we work for the next sprint?*
      * *Fill in the table below*
      * *Then enter it into the project management / task tracking system*

| *Change* | *Who will be responsible for the change* | *Who will check in on the change half-way and when* |
| --- | --- | --- |
| *Dedicated collaborative work sessions throughout the deliverable* | *Zo scheduling* | ***Everyone******else*** *show up, hold each other accountable and check in with each other* |
|  |  |  |

# 

# 

# 

# 

# 

# 

# **Sprint Review and Sprint Retrospective i - Team Atomic Thunder**

* Features implemented
  + created basic landing page for our app
  + created sprint backlog
  + created product backlog
  + created SRS document
  + created style guide draft
* Issues fixed
  + revised user stories from deliverable 0
  + revised project description based on feedback from deliverable 0
* Implementation review
  + *What went well in the implementation*
    - app runs on everyone’s computer
  + *What problems occurred*
    - *workload wasn’t split super evenly*
  + *How problems were solved*
    - *team members reached out when they needed help or clarification*
* Changes made
  + revised user stories based on feedback from deliverable 0
  + revised project description based on feedback from deliverable 0
* Plans for next sprint *(What will be done for the next sprint)*
* deliverable 2 requirements
* during sprint 2 kickoff create github issues and assign story points to all issues
* assign issues to team members
* finish style guide
* Sprint Retrospective
  + *What went well?*
    - planning/delegating
    - team meetings
    - organization for issues
    - communication
  + *What could be improved?*
    - getting issues done sooner to allow for more time to quality check
    - delegating so we more evenly split the workload
  + *What will we commit to improve in the next Sprint?*
    - *What changes will be made to how we work for the next sprint?*
      * *Fill in the table below*
      * *Then enter it into the project management / task tracking system*

| *Change* | *Who will be responsible for the change* | *Who will check in on the change half-way and when* |
| --- | --- | --- |
| *all issues done 2 days before due date* | *all team members* | *all team members/PM* |
| *assign story points at beginning of the sprint* | *all team members* | *all team members* |

In class 3/13 activity:

| Challenge | Potential ways to address the challenge |
| --- | --- |
|  |  |
| Tasks not done soon enough for quality checking | Check in more often to make sure no one is behind. Better task assignment, and more firm deadlines. |
| We are a very busy team. Our conflicting schedules could sometimes slow the pace of our sprint meetings. | Always making sure to reply or take notes for the missing people. Keeping each other accountable for missed work. |
|  |  |
|  |  |
|  |  |