# Sprint Review and Sprint Retrospective i - Team Atomic Thunder

* Features implemented
  + created basic landing page for our app
  + created sprint backlog
  + created product backlog
  + created SRS document
* Issues fixed
  + revised user stories from deliverable 0
  + revised project description based on feedback from deliverable 0
* Implementation review
  + *What went well in the implementation*
    - app runs on everyone’s computer
  + *What problems occurred*
    - *workload wasn’t split super evenly*
  + *How problems were solved*
    - *team members reached out when they needed help or clarification*
* Changes made
  + revised user stories based on feedback from deliverable 0
  + revised project description based on feedback from deliverable 0
* Plans for next sprint *(What will be done for the next sprint)*
* deliverable 2 requirements
* during sprint 2 kickoff create github issues and assign story points to all issues
* assign issues to team members
* Sprint Retrospective
  + *What went well?*
    - planning/delegating
    - team meetings
    - organization for issues
    - communication
  + *What could be improved?*
    - getting issues done sooner to allow for more time to quality check
    - delegating so we more evenly split the workload
  + *What will we commit to improve in the next Sprint?*
    - *What changes will be made to how we work for the next sprint?*
      * *Fill in the table below*
      * *Then enter it into the project management / task tracking system*

| *Change* | *Who will be responsible for the change* | *Who will check in on the change half-way and when* |
| --- | --- | --- |
| *all issues done 2 days before due date* | *all team members* | *all team members/PM* |
| *assign story points at beginning of the sprint* | *all team members* | *all team members* |
|  |  |  |